MRV Product Roadmap 2027

Working outline  |  Internal  |  Draft 14 October 2026

Basis: Charm <> Isometric in-person sessions, 5 October 2026 (Isometric attendees Sophie Harris, Ed Long, Katie Earl), set against Charm’s current state in PDD v1.12 and the MRV knowledge base. Timing marked “Proposed” is a draft for discussion; timing with a source tag is as stated in that source.

# 1. What Isometric is building

| Item | Isometric’s statement | Timing |
| --- | --- | --- |
| Certify asset model | “The new asset-based data model is rolling out through roughly January 2027. It has three asset types (sites, activities, materials) and three purposes: validating assets, logging operational data, and driving quantification for crediting.” [S1] | Through ~Jan 2027 [S1]; asset validation is the first priority of the rollout [S2] |
| Allocation | “Asset-based accounting means emissions for a pyrolysis process can be defined once and allocated to each storage event. Components are reviewed once and then amortised across multiple GHG entries.” [S1] | With asset model |
| GHG entries | “Going forward, GHG components can be linked to specific assets (injection events, pyrolysis activities, storage events), which reduces duplicated data and QA burden.” [S1] | Not stated |
| Change validation | “submit the pyrolyzer information on the new asset in Certify, the same way new feedstocks are added … so future changes (E-Series and onwards!) only need the relevant component reviewed.” [S4] | In use now for D-Series [S4] |
| Project document | “in the longer term, exportable Certify components could serve as the up-to-date project document.” [S3] | Not stated |
| Multi-pathway | “the Certify sites and assets framework should support segregation by lot. There is some nuance to work through, since biochar and bio-oil are separate at the protocol level.” [S3] | Not stated |

# 2. Scale driving the roadmap

“2 D-Series pyrolysers will be completed this year, ~10 E-Series are targeted for next year, F-Series is planned for 2028–2030.”  [S1]

“Still open: whether D-Series units are decommissioned or redeployed as a mobile fleet.”  [S1]

“i think there's a world where we'd max out at 3-4 e-series and 2 d-series pyros at the facility.”  [S14, Liam Gaughan on Fort Lupton, 14 Oct]

“Option 1 would be reflective of the non-attainment zone limits, so we'd show production at ~100 TPD (2 D-series, 4 E-series).”  [S14]

“We will impedance match the deployment for the rental with the timeline for the E-01 first article as things get more certain towards the end of 2026”  [S13]

“New counterfactual accounting rules will require better feedstock tracking over time. This matters more as sourcing grows to a mix of first- and third-party suppliers, with batching moving to truckload level (super sacks and totes phased out) under first-in, first-out inventory accounting.”  [S1]

# 3. Where Charm is today

| Area | Current state | Source |
| --- | --- | --- |
| Production assets | “Fort Lupton is the only Charm-owned production facility; it produces WODO, Aqueous fraction, AND Charm biochar from the same pyrolysis operation.” AECN is a “third-party vendor that sells bio-oil to Charm for injection”; Kerry is “Third-party calciner oil”. | S11 §3 |
| Storage assets | Basco 6: “Operational Period: August 2025 – Present”. Vaulted: “No longer an operational partner”; post-injection monitoring only. | S11 §2 |
| Project document | PDD v1.12 still lists “Location of Bio Oil Pre-Processing: 838 SW Purity Springs Rd El Dorado, KS” and Vaulted as an injection site; the knowledge base records that “the El Dorado KS pre-processing site no longer exists”. Section F (Project Changes) is blank. Tiered restructure under way. | S12; S11 §3 |
| Data entry | “Mass value is entered into the Ledger using the User Interface (UI) and the document is uploaded with the entry”. | S12 |
| Charm oil emissions | “Process and Embodied Emissions are determined on a periodic basis, referred to as a Production Period”; CI calculation is “Spreadsheet-based (dMRV integration pending as of March 2026)”. PDD: “Many manual recording processes will be progressively automated”. | S12; S11 §3 |
| Certify removal record | Feb–Mar 2026 structure: “14 datapoints (consolidated)”; “Mangrove/dMRV integration underway; Charm oil CI still calculated via spreadsheet”. | S11 §5 |
| Reporting cadence | “one GHG entry per week, per source, per site, running Friday to Friday”. | S1 |
| Verification turnaround | SLA: “Thereafter: 2 working weeks (target going forward)”. In practice: “5 day turnaround, clean verification (no add ons)”. | S11 §7; S10 |

# 4. 2027 objectives (proposed)

O1  Every operating Charm asset validated on Certify’s asset model, so a new pyrolyzer, site or feedstock is a component review rather than a PDD rewrite.

O2  Operational data moves from Charm systems through Mangrove into Certify without hand entry or spreadsheet CI, with GHG components linked to assets.

O3  Adding E-Series units does not lengthen the verification cycle.

O4  Project documentation lives in Certify components that match current operations and that buyers can use for diligence.

O5  Feedstock tracked at truckload level under first-in, first-out accounting, meeting the new counterfactual rules.

# 5. Workstreams: today → 2027

| # | Workstream | Today | 2027 change | Proposed timing |
| --- | --- | --- | --- | --- |
| A | Certify asset model migration | Removal-level records; D-Series is the first asset submission | Fort Lupton, Basco 6, AECN, Kerry and feedstock sources validated as assets | Q1 validate assets; Q2 log operational data; Q3 quantify credits on assets |
| B | Data flow: operations → Mangrove → Certify | Ledger entry by hand; Charm CI in spreadsheet | Mangrove events mapped to assets; evidence attached automatically; CI computed in system | Mapping agreed Q4 2026–Q1; all oil sources flowing by Q2 |
| C | GHG entry structure and QA | Weekly entry per source per site; QA per entry | Components linked to assets and checked once | Q2–Q3, after A |
| D | Scale-up: E-Series | D-Series validated as a one-off | Repeatable pyrolyzer asset submission | Template ready Q1, ahead of E-01 (timing firms up end of 2026 [S13]) |
| E | Feedstock traceability | Validated sources; no batch-to-pyrolysis tracing | Truckload batches, first-in, first-out | With super sack and tote phase-out |
| F | Project documentation | PDD v1.12 out of date; Section F blank | Tiered PDD hosted; changes in GHG statement reports; then Certify components | Q1 hosting agreed; Q2–Q4 move to components |
| G | Multi-pathway products | Bio-oil and biochar under separate protocols | Lot segregation; shortened validation for new pathways | Tied to commercial timing (not yet set) |
| H | Verification cadence | 5-day turnaround in practice; 2-week SLA | Shorter cycle toward 24 hours; two-step validation as standard | Interim targets set with Isometric and 350 in Q1 |
| I | Registry delivery | “Deliver” does not deliver; end customer hidden | Delivery from within the order | Raise Q4 2026; fix on Isometric’s side |

# 6. Workstream detail

## A. Certify asset model migration

Today: Certify records Charm activity removal by removal (“14 datapoints (consolidated)” [S11 §5]); the D-Series pyrolyzers are the first submission on a new asset [S4].

Basis

“The new asset-based data model is rolling out through roughly January 2027.”  [S1]

“Sites feature: 4 months in, still not useful; need to push on this in person”  [S5]

Charm work

Inventory assets by type (sites, activities, materials): Fort Lupton (WODO, Aqueous, biochar), Basco 6, AECN and Kerry as third-party production, feedstock sources; Vaulted as non-operating storage [S11 §2–3].

Use the D-Series and Basco 6 submissions as the pattern: Isometric “has mapped which requirements sit at project design, facility and storage location level.” [S6]

Give Isometric written feedback on the Sites feature; Sophie: “it's our first time using this asset so open to feedback here!” [S7]

Open questions

Do already-validated sites re-submit on the new model, or migrate as-is?

Sequence of the three purposes after asset validation: when does crediting run on assets?

How do third-party producers (AECN, Kerry) sit in the asset model: as sites or as materials?

## B. Data flow: operations → Mangrove → Certify

Today: Mass is “entered into the Ledger using the User Interface (UI)” [S12]; Charm oil CI is “Spreadsheet-based (dMRV integration pending as of March 2026)” [S11 §3].

Basis

“Mangrove is event-based, with each data point logged as an event and concatenated into activities, so the mapping between Mangrove concepts and the Certify asset model needs to be clearly defined.”  [S1]

“Tech stack harmonization: gaining visibility into each other’s roadmaps, staying relevant to each other’s plans, mapping to a 24-hour verification cycle”  [S5]

Charm work

Agree a written Mangrove-event-to-Certify-asset map with Isometric and Mangrove.

Evidence attachment: Mangrove scope is “Dreamline Oil first, then ACN; goal is to reduce attachment volume (e.g. 35 totes currently generates 35 attachments)”, estimated “2–4 weeks out” from 13 October. [S8]

NetSuite evidence flow: “evidence file uploaded, Mangrove OCR populates event fields.” [S8]

CharmOS feeds: modules live are “Scale Tickets/Inventory/Injection/Sparking”, next “Launch AECN on CharmOS”. [S9]

Move Production Period CI from spreadsheet into the Mangrove flow.

Open questions

Who owns the event-to-asset map: Isometric, Mangrove or Charm?

## C. GHG entry structure and QA

Today: One GHG entry per week, per source, per site; batch QA runs per entry.

Basis

“The current structure is one GHG entry per week, per source, per site, running Friday to Friday. The weekly cadence makes operational QA issues easier to catch and resolve.”  [S1]

“Lot emissions (carbon intensity, transport, carbon content, mass) are treated separately from site emissions (electricity, liquid fuel, injection site work), which are deducted as a single value.”  [S1]

Charm work

Link lot and site components to assets (injection events, pyrolysis activities, storage events) once workstream A validates them.

Rebuild QA checklists around asset-linked components so each component is checked once, not per weekly entry.

Open questions

Does the weekly per-source, per-site entry survive the asset model, or do entries re-base on storage events?

## D. Scale-up: E-Series

Today: Two D-Series pyrolyzers going through validation as a one-off change; Fort Lupton capacity under review against air-permit limits.

Basis

“~10 E-Series are targeted for next year”  [S1]

“i think there's a world where we'd max out at 3-4 e-series and 2 d-series pyros at the facility.”  [S14]

“Reporting efficiencies so adding sites doesn’t extend verification cycles”  [S5]

“Streamlined new asset validation for wells and production sites”  [S5]

Charm work

Turn the D-Series Certify submission into a reusable pyrolyzer asset template, ready before E-01.

Plan validation for each E-Series unit against the E-01 schedule (“things get more certain towards the end of 2026” [S13]).

Record the D-Series outcome (decommission or mobile fleet) as asset status once decided.

Open questions

How many E-Series units does the 2027 plan assume: “~10” [S1] or the Fort Lupton cap of “3-4” under discussion [S14]? The answer sets validation volume and the capacity figure in the PDD.

Is E-01 at Fort Lupton or a separate Colorado site (Slack channel #pyrolysis-e01-elbert; “CO E-Series Pyro Pad” [S13])? A separate site needs its own site asset.

Can E-Series units of one design be validated as a class rather than unit by unit?

Does a mobile D-Series fleet need a site record per location?

## E. Feedstock traceability

Today: Feedstock sources validated up front; batches cannot be traced past the drying facility.

Basis

“Individual feedstock batches won’t be able to be traced to a specific pyrolysis event or production batch, because granular tracking is lost once material enters the drying facility.”  [S1]

“The approach is to validate feedstock sources upfront and only draw from validated sources.”  [S1]

“for dreamline I think its all going to be through the storage tank-->tankers. So no more totes but still supersacks”  [S15]

Charm work

Keep feedstock sources as validated material assets; draw only from validated sources.

Move batching to truckload level under first-in, first-out accounting as super sacks and totes phase out.

Open questions

Which counterfactual rule changes apply in 2027, and from what date?

## F. Project documentation

Today: PDD v1.12 still describes El Dorado pre-processing and Vaulted injection, and its Section F (Project Changes) is blank [S12]; the tiered restructure is under way.

Basis

“The PDD restructure into a modular format is around 90% complete. Going forward, updates can be captured in the GHG statement report rather than by treating the PDD as a living document.”  [S3]

“We noted the buyer diligence concern. In the near term we'll agree where the restructured PDD should live for now”  [S3]

Charm work

Finish the tiered PDD restructure, removing retired sites from operating sections, and agree its hosting with Isometric.

Carry project changes in each GHG statement report.

Map PDD tiers to Certify components so the exported components can replace the PDD.

Open questions

When will Certify components be exportable as a project document?

## G. Multi-pathway products

Today: Fort Lupton produces bio-oil and biochar from one operation [S11 §3], credited under separate protocols.

Basis

“On splitting products across pathways (e.g. biochar to cement/concrete vs geologic storage), the Certify sites and assets framework should support segregation by lot.”  [S3]

“Truncated validation for already-validated projects opening new pathways (biochar into cement, oil to renewable fuels)”  [S5]

Charm work

Define lot segregation rules for biochar and bio-oil leaving the same production asset.

Agree a shortened validation path for new pathways on the existing project.

Open questions

How is the protocol-level split between biochar and bio-oil handled within one production site?

## H. Verification cadence

Today: SLA of “2 working weeks” [S11 §7]; recent clean verifications run on a 5-day turnaround [S10].

Basis

“November verification (Oct RP) -  5 day turnaround, clean verification (no add ons)”  [S10]

“Validation of the new method can be separated out in the usual 2-step process with 350 if timing is a concern.”  [S3]

Charm work

Make two-step handling standard: verification issues credits; validation of changes closes in the next cycle.

Set interim turnaround targets for 2027 with Isometric and 350 against the 24-hour aspiration in B.

## I. Registry delivery

Today: Order fulfillment issues raised by Charm and Watershed [S5].

Basis

“‘Deliver’ button inside an order doesn’t actually deliver; redirects to general delivery section”  [S5]

“From general delivery, end customer isn’t visible on the order”  [S5]

Charm work

Log the order fulfillment issues with Isometric product, with Watershed’s matching feedback.

Open questions

Is the fix on Isometric’s product roadmap, and when?

# 7. Carry-in from 2026

| Date | Item | Source |
| --- | --- | --- |
| 16 Oct 2026 | D-Series information uploaded to Certify; “350 can issue RFI by 23rd” | S10 |
| ~end Oct 2026 | Validation reports: new feedstock, D-series pyrolyzers, bio-oil homogenization, KS monitoring | S10 |
| 15 Nov 2026 | November verification (October reporting period) | S10 |
| 14 Dec 2026 | Final verification submission of the year | S10 |
| By 31 Dec 2026 | CCP label for Bio-oil Geological Storage v1.2: “approval expected within this calendar year”; unlabelled credits “will be backfilled once approval is granted” | S6 |

# 8. Sources

S1  Sophie Harris, “Product session” recap, #isometric-charm Slack, 6 Oct 2026.

S2  Max Lavine, “Notes - Charm <> Isometric Product” (Google Doc), 5 Oct 2026: “Validate assets”, sub-bullet “This is prio in the roll-out”.

S3  Sophie Harris, “Science session” recap, #isometric-charm Slack, 6 Oct 2026.

S4  Sophie Harris, D-Series validation plan, #isometric-charm Slack, 7 Oct 2026.

S5  MRV Team Weekly, 28 Sep 2026 (Granola summary): agenda prepared for the Isometric visit.

S6  Isometric / Charm Open Items Log, items 86–88.

S7  Sophie Harris, reply in #isometric-charm Slack thread, 8 Oct 2026.

S8  Mangrove/Charm sync, 13 Oct 2026 (Granola summary).

S9  Shaune Golemon, weekly update, #team-strategery Slack, 13 Oct 2026.

S10  Sophie Harris, timeline built with 350Solutions, #isometric-charm Slack, 14 Oct 2026.

S11  Charm Isometric Knowledge Base (MRV workspace), sections 2, 3, 5 and 7.

S12  Charm PDD v1.12, Bio-Oil Geologic Storage and Biochar: project locations, data collection and storage, Section F.

S13  Dillon Card, #pyrolysis-e-series-site-dev Slack, 8 Oct 2026.

S14  Liam Gaughan, Slack messages on Fort Lupton capacity, 14 Oct 2026.

S15  Garrett Lutz, Slack message, 21 Sep 2026.