Bottom line

I'd like to stand up a small cross-functional review group — Ops, Eng, MRV — that scopes and signs off on plans for off-nominal site operations before they execute. Working name: JSOC (Joint Special Operations Command). The April Maize railcar sampling miss is the proximate trigger, but the gap it surfaces is broader: we have routine site operations down cold, and we have no oversight mechanism that catches MRV requirements when ops has to color outside the lines.

The Maize miss, briefly

For the April final RP at Basco 6, ops shipped a single SGS jar to cover truck offloads from three KS railcars carrying Maize light oil. Site spec calls for one sample per injection batch (i.e., per truck offload), not per railcar. Garrett caught the gap during batch review; retain samples were on site but shipped late, so RP closure was delayed past target.

Root cause: no MRV review of the special ops plan

Maize light oil offloading is an off nominal “special” operation. Brent developed the offloading procedure and you ran a technical review focused on safety, what-ifs, and troubleshooting. The MRV piece — sampling cadence, retain handling, batch boundaries — was not documented with the clarity needed for ops to execute against. There was no formal point in the design process where MRV signed off on the procedure as written.

The broader pattern

Routine operations are well-instrumented: site spec is clear, training cadence is consistent, and Garrett's batch review catches drift after the fact. Special operations — the off-nominal, low-frequency, "we're only doing this three times" kind — don't have a designed-in MRV checkpoint. The Maize miss is the visible failure mode; the underlying issue is procedural.

Proposal: stand up JSOC

A small, named group that reviews and approves the written plan for any off-nominal site operation before it executes:

Ops — procedure ownership

Eng — technical review (JZ or delegate)

Safety — ensures that proposed procedures are safe

MRV — sampling, batch boundaries, data flow into Certify

Scope is narrow on purpose. Anything that deviates from the standing site spec, or that doesn't have a routine procedure already mapped, gets a JSOC review. Routine operations stay where they are. The point is to provide a safety net at the design stage — when these procedures are being written down — rather than catching gaps in batch review after execution.

Next steps