CHARM INDUSTRIAL — INTERNAL

Shift to Six-Month Monitoring & Production CI Cycles

Owner: Max Lavine  |  July 2026

1.	What Charm will do

1.	The next Charm CI will cover Jan–Jun 2026 production and will be used for all Charm bio-oil removal accounting through the end of 2026.

a.	From 1/1/27 forward, the CI will be updated using the data from 7/1/26–12/31/26.

2.	The following pieces of monitoring evidence will no longer be submitted every Reporting Period. They will be submitted every 6 months — the next 6 months of data (7/1–12/31) will be submitted as a Monitoring Report during the Reporting Period that includes 12/31/26:

a.	Wellhead monitoring data

b.	LDENR / LDCE reporting

3.	Charm will submit Vaulted KDHE reporting for AR-09 for Jan–Jun 2026 60 days from 6/30/2026 — which falls on 8/29/26 — so these materials will be included in the submission that includes August injections.

2.	What still needs doing

1.	Alignment on the reversal-investigation workflow set out in Section 2.3.

2.	Capturing the above — the cadence changes and the Section 2.3 resolution — in a single signed operational agreement, carrying the same status as the existing SLA (written, dated, referenceable).